PROSPECT

12-Week Execution Checklist

Solo, part-time, under $3k. Goal: $5k MRR by week 12.

# How to use this

One page per week. Each week has an outcome (the single thing that must be true by Sunday night), a build block (what to ship), a sell block (what goes out the door), and a kill list (what NOT to work on). If you can't do both blocks in a given week, prioritize the sell block — a shipped product with no pipeline is a hobby.

# Week 1 — Foundation

Outcome. Repo runs. Supabase connected. You can create an ICP and upload a CSV of 10 accounts.

### Build

- Clone the scaffold. Create Supabase project. Run schema.sql.

- Wire Clerk or Supabase auth. Seed your own user row.

- Ship the CSV upload form + ICP form. No agent yet — just data in tables.

### Sell

- Draft your ICP definition for outbound agencies (size, geo, pain).

- Build a list of 100 outbound agency founders from Apollo + LinkedIn.

- Post 3 times on LinkedIn about the problem you're solving. No product mentions yet.

### Kill list

- Billing. Marketing site. Logo work. Analytics.

# Week 2 — Agent skeleton

Outcome. End-to-end: you paste a company URL, the agent returns a brief (possibly low quality).

### Build

- Implement ingest, crawl, and enrich nodes. Mock the rest so the graph completes.

- Stand up RunPod Serverless with Qwen 2.5 32B. Test a single structured-output call.

- Implement synthesize and draft nodes. Score node with a dumb rubric is fine for now.

### Sell

- Post 3 more times. This week: short 60-sec Loom showing the agent running on one account.

- Direct-message 25 agency founders from your list with the Loom.

### Kill list

- Fine-tuning. Eval harness. Multi-tenancy beyond the basics.

# Week 3 — Polish + first demo

Outcome. You can send a real, embarrassingly-unpolished demo to 10 people and they understand what it does.

### Build

- Build the brief detail page. Make it readable — headings, evidence, priority score.

- Add error handling + retry on the jobs table. 70% success rate is fine.

- Instrument per-node timing and cost logging.

### Sell

- Book 10 demo calls from the 25 you DMed last week.

- Run each call: 5 minutes of demo, 20 minutes of discovery, no pitch.

- Ask every caller: 'If this worked at 90% quality, what would you pay for it?'

### Kill list

- White-label. Multi-user teams. Anything not in the brief render.

# Week 4 — Pilot offers

Outcome. 3 signed pilot agreements. Zero revenue yet — that's fine.

### Build

- Add a manual 'QA' queue so you can review and edit briefs before the customer sees them.

- Ship Stripe checkout (even if nobody's paying yet). You need it ready for week 6.

### Sell

- Pick the 3 best-fit prospects from week 3 calls.

- Offer each: 2-week free pilot on 50 accounts. In exchange, they give you a testimonial + feedback calls.

- Get a one-paragraph signed agreement via email. Not legal — just aligned.

### Kill list

- Pilot customers who don't have current outbound pipeline. They can't evaluate the output.

# Week 5 — Deliver pilot #1

Outcome. Pilot 1 has received 50 briefs. You have 5 pieces of specific feedback.

### Build

- Run the agent on the pilot's actual target accounts. QA every brief by hand.

- Track: how many briefs were 'ready to send' vs. needed edits. Aim for 60% ready.

- Fix the top 3 recurring brief-quality issues.

### Sell

- Check in with pilot 1 mid-week. Get their SDR on a call with you.

- Capture which briefs turned into booked meetings. This is your case-study gold.

### Kill list

- Building new features pilot didn't ask for.

# Week 6 — Deliver pilots #2 and #3, close #1

Outcome. First paying customer. $199–$499 on the credit card.

### Build

- Ship the edits you identified in week 5.

- Automate what you've been doing manually: brief QA flagging based on confidence score.

### Sell

- Pilot 1 ends: show them their numbers. Present pricing. Close.

- Start pilots 2 and 3 in parallel. Use the template you built in week 5.

- Record a case study (video + write-up) with pilot 1, paid or free.

### Kill list

- Discounting below $199. If they won't pay $199, they'll churn at any price.

# Week 7 — Scale outbound

Outcome. Pipeline doubled. 20 new qualified conversations.

### Build

- Fix the top bug reported by pilot 1 in production use.

- Add CSV export of briefs (agencies want to drop into Smartlead).

### Sell

- Use PROSPECT on itself: research 500 outbound agencies.

- Send 200 personalized opening lines via Smartlead (cold email). Start at 50/day, warm up.

- Continue LinkedIn posting. Now you have data — 'we helped X agency do Y'.

### Kill list

- Paid ads. Too early.

# Week 8 — Close cohort 2

Outcome. 5 paying customers. ~$2,500 MRR.

### Build

- Annotate the 300+ briefs you've produced. This is your LoRA training set.

- Set up the Axolotl training config. Do not run it yet.

### Sell

- Convert pilots 2 and 3 to paid.

- Close 2 more from the pipeline built in week 7.

- Ask every new customer for 1 referral. Incentivize: 1 month free for them + the referred customer.

### Kill list

- Building analytics dashboards. Customers don't buy analytics at this stage.

# Week 9 — First LoRA

Outcome. v1.1 model shipped. Measurable quality improvement on the eval set.

### Build

- Run the LoRA fine-tune. Evaluate against the 50-account gold set.

- If eval score is up, ship v1.1 behind a feature flag. Toggle for one customer, then all.

- If eval score is flat or down, debug the dataset. Don't ship.

### Sell

- Publish the LoRA story on LinkedIn. 'Our model is now measurably better at [X] because we trained it on our customers' feedback.' This is the open-source differentiator made visible.

- Pipeline 10 new conversations.

### Kill list

- Releasing a 'v2.0 marketing push'. You're not there yet.

# Week 10 — Agency tier launch

Outcome. First Agency-tier ($1,499/mo) customer. White-label view working.

### Build

- Ship multi-client workspaces and per-client brief tagging.

- Ship a white-label 'powered by your agency' brief export.

### Sell

- Upsell your best 2 existing customers to the Agency tier.

- Reach out to 30 larger agencies with the new white-label angle.

### Kill list

- Anything not directly blocking a pilot or an upsell.

# Week 11 — Infrastructure hardening

Outcome. System survives 500 briefs/day without manual babysitting.

### Build

- Add worker autoscaling and job retries with exponential backoff.

- Add Slack alerts for any brief producing a confidence < 4.

- Run the 'fire test': generate 500 briefs overnight, check morning reports.

### Sell

- Close 2 more customers from week 10 outreach.

- Start one BYOC/enterprise conversation. Ask: 'would you want this in your own cloud?' to your biggest customer.

### Kill list

- Rewriting code that works. Ship-shape beats elegance.

# Week 12 — Closeout + planning

Outcome. $5k MRR hit. 10 paying customers. Clear list of the next 90 days.

### Build

- Audit the week 4 MVP scope list. Everything still deferred should either get shipped in quarter 2 or killed for good.

- Hire a $500/mo VA for brief QA + support. Train them on the week-5 QA checklist.

### Sell

- Publish a summary: 'How we hit $5k MRR in 90 days with a self-hosted AI agent.'

- Run a case study webinar with your best 2 customers. Invite the pipeline.

### Kill list

- Planning quarter 2 in detail. Write the top 3 bets and start quarter 2 week 1.